Proposal Name:

Complete Exhibition Management for FICCI

Date:

October 16, 2007

For:

FICCI

Contact Details:.

Company’s Name; Omnie Solutions (I) Pvt Ltd. Principal Office; D – 108, 2nd Floor Sector – 2 Noida - 201301. Contact Person; Ms. Arti Tandon. Contact Number; 9810674209. E-mail address; arti@omniesolutions.com. Web address; http://www.omniesolutions.com.

Table of Contents

1	Objective	4

2	System Functionalities	4

3	System Features	4-5

4	Work Scope	5

5   Offerings	5

6	Deliverables	5

7	Requirements	6

8	Technology	6

9	Hardware & Software Specifications	6

10	Project Timeframe	6-7

11	Costing	7

12	Maintenance	7

13	Payment Terms	7-8

14 Other Terms & Conditions	8

15 Validity of the proposal	8

16 Agreement	9

I] Objective:

To design and develop a web based application with access to groups like Organizer, Administrator, Visitor and to provide a functionality of managing the content on the site. To design an online Exhibitor – Organizer interface.

II] System functionalities:

#### Exhibition Functionalities consists of:

- Online registration of visitors (new), media personal (new) and exhibitors.

- Appointments fixing with exhibitors (through mail).

- Booth (Space Allocation) Status Information (Booths Booked, Vacant and their respective information).

- Issuing of barcodes upon registration and upon payment.

- Online forms filling and submitting for the exhibition.

- Complete track management of the forms filled by the individuals

- Forms Download in PDF format for offline filling.

- Reminders and notifications.

- Dynamic creation of excel sheet format for exhibitor listings and their profile.

- Information on the city and country where the event is hosted (Static Info)

- Travel information (static Page)

- Hotel registration (Online Hotel Registration form: 1 form).

- Appointment fixing.

- E-mail broadcast.

## Organizer Functionalities

- Approval of Online registration form for Indian and International Exhibitor.

- Automatic invoice creation in PDF for space application form and will be send to exhibitor after Approval.

- Approval of visitor registration and media personal for exhibition passes (badges).

- Organizer will be able to add new Exhibitor and can edit their space requirement if needed.

- General Invoice Creation.

- Creation of Managers (Category).

- Assigning of Tasks to Managers.

- Rights for User access and logins

- Forms tracking and viewing and printing.

- Notification to organizer on form submission.

- Approval of forms content where ever applicable.

- Forms updation history.

- View Exhibitor Information – Exhibitor listing/Product Listing with photographs, Company Summary & Contact details.

- Payment Status and form Status Update/ Linking of payments received with that day’s existing Exchange Rate of USD.

- E-mail Broadcasting.

- Parking Passes.

- Booth creation and booth status Information (Booths Booked, Vacant and their respective information)

- Listing of exhibitor, visitor, media and manager loginId and passwords.

- Reset password for organizer.

- Excel downloading for all the forms and exhibitor listing.

- Report – After the last date of form submission need to show a listing of exhibitors, those coming in Exhibition and downloadable Excel.

- Remarks can be given to individual exhibitor (Visible to Organizer only).

## Exhibitor Functionalities

- Online Registration for Indian and International Exhibitor.

- Country Pavilion Exhibitor (CPE) Concept (For International Exhibitors only): An exhibitor can register themselves as a Country Pavilion Exhibitor or as an individual exhibitor. If an exhibitor register as a CPE and any other exhibitor register themselves under CPE then they will have to pay CPE not ORGANIZER for space application form only and for all other forms they will have to pay ORGANIZER.  If not register under CPE then they will have to pay ORGANIZER for space application form.

- Exhibitor Manual and Online forms filling, submission & tracking.

- Forms Status.

- Reminders.

- Edit their contact person profile.

- Space application form (for Viewing).

- There will be two categories in all the photo passes forms, one for Exhibition passes and one for Chalet passes. An individual pass details can be submitted only in one category.

- There will be different categories for Indoor, Outdoor and Chalet space in Form No. 5 (Raw space Design, Telephone and Fax form, Electrical Connection, Temporary staff form

## Visitor Functionalities

- Online Registration

- Personal Profile

- Appointment Scheduler

- Exhibition Highlights

- Email and Help desk.

- Travel Information

## Media Personal Functionalities

- Online Registration

- Personal Profile

- Appointment Scheduler

- Exhibition Highlights

III] Work Scope:

The work scope of the complete application is defined below-

- To provide web based solution comprising of modules as per FICCI requirements.

- Installation and configuration of the solution

- Customization and additions to be studied.

- Needed Integration with any third party existing solution of FICCI needs to be studied.

IV] Offerings:

- To organize the website and solution structure based on the agreed features and functionalities.

- To provide the maintenance of the solution (as mentioned below).

- Till the approval/completion and handover of the project, Omnie Solutions will provide its server for hosting and testing purpose.

V] Deliverables:

- Developed solution with all the above functionalities.

- Installation of the solution on the server.

- Flow diagrams and user documentation for all the functionalities.

VI] Requirements:

The content, forms, images and any other relevant information needed respective to the system are to be provided by the client in the soft copy format.

VII] Technology:

- The static pages on the website will be designed and developed using HTML, XHTML, Macromedia Flash, and JavaScript for client side validations.

- Complete web based solution will be developed using ASP.NET.

- Database will be designed in SQL Server 2000 Enterprise/Std Edition or MS Access.

(The technology specifications can be changed depending on the client’s requirements)

VIII] Hardware & Software specifications:

Hardware:-

Web Server and Database Server- 1 machine (server specs given below)

Server Specifications:

- Operating System - Windows 2000 server

- Intel Dual Xeon 2.4 GHz

- 1024 MB RAM

- 2 x 80 GB RAID1 (7200 RPM) HDD

- Apache web server

- SQL Server 2000 Enterprise/Std Edition database

- 750 GB Data Transfer

- Webadmin Control Panel

(All hardware needed will be provided by the client)

Software:-

- Database		:	SQL Server 2000 Enterprise/Std Edition or MS Access

- Web server		:	IIS5.0/6.0

- Operating system	:	Windows 2000 server

(All software needed will be provided by the client)

IX] Project Timeframe:

The complete project will be presented within 80 (Eighty) working days upon the client’s approval of the design and layout, and once client provides the final specifications and necessary information in terms of above mentioned requirements.

Note: Any delay in terms of giving feedback for the flows or doubts for the system will cause delay in the development timeframe.

X] Maintenance:

- Maintenance of 3 months will be provided in the above mentioned cost.

- Any flaws, bugs or errors in the solution will be rectified.

- Remote maintenance can be provided for three months from the time of delivery of the project.

- After three months the maintenance contract can be renewed by the client.